User Acceptance Testing (UAT) Template

Topic: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-2230 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 100 |

Project Overview

Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Project Description: An automated IT procurement solution designed to process standard laptop orders, route approval requests via ServiceNow Flow Designer, track order status, and integrate inventory management.

Project Version: v1.0 (Production Release Candidate)

Testing Period: 25 September 2026 to 03 October 2026

Testing Scope: • Service Catalog Portal Laptop Order Submission
• ServiceNow Flow Designer Trigger & Logic Validation
• Automated Manager Approval Email Routing
• Asset Management Inventory Allocation
• Real-Time Order Status Dashboard Reporting

Testing Environment: URL/Location: https://dev-procurement.service-now.com/sp
Credentials: uat_tester_01 / ******** (UAT Instance)

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Standard Laptop Order Form Submission | 1. Open Service Catalog Portal. 2. Select 'Standard Laptop Order'. 3. Fill Employee ID, Department, and Justification. 4. Click 'Submit Order'. | Order record generated successfully with status 'Pending Approval'. | Order created with ID RITM001048 and status set to 'Pending Approval'. | Pass |
| TC-002 | Flow Designer Trigger Execution | 1. Submit order request. 2. Check Flow Designer execution logs in ServiceNow. 3. Verify trigger condition matching. | Flow Designer workflow triggers immediately upon catalog submission. | Flow execution initiated in < 1.5 seconds. | Pass |
| TC-003 | Automated Approval Email Routing | 1. Initiate standard laptop order requiring manager sign-off. 2. Inspect manager inbox for approval notification email. 3. Verify approval hyperlink. | Approval email sent to reporting manager with action buttons. | Email routed successfully with working 'Approve/Reject' links. | Pass |
| TC-004 | Invalid Quantity Input Validation | 1. Open laptop order form. 2. Enter quantity as '-1' or '99'. 3. Click 'Submit'. | System blocks submission and displays error message 'Quantity must be between 1 and 5'. | Validation blocked form submission with accurate error toast. | Pass |
| TC-005 | Asset Inventory Auto-Allocation | 1. Approve laptop order via email link. 2. Verify Flow Designer asset task generation. 3. Check stock room inventory allocation. | Catalog task generated for IT fulfillment team and inventory reserved. | Task SCTASK00129 created; stock updated automatically. | Pass |
| TC-006 | Order Status Dashboard Real-Time Update | 1. Log into Employee Service Portal. 2. Check 'My Orders' dashboard widget. 3. Verify status state changes. | Order status updates dynamically (Submitted -> Approved -> Fulfilled). | Dashboard status reflected 'Approved' immediately upon sign-off. | Pass |

Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Approval Email Link Expiration Error | 1. Receive approval email. 2. Wait 48 hours. 3. Click 'Approve'. | Medium | Closed | Token timeout increased to 7 days in Flow Designer settings. |
| BG-002 | Cost Center Dropdown Missing New Departments | 1. Open laptop form. 2. Search 'AI Lab' cost center. | Low | Closed | Added sync script to pull new cost centers daily from HR portal. |
| BG-003 | Mobile Web Layout Overlap on Order Button | 1. Open portal on iPhone. 2. Scroll to bottom. | Low | Closed | Adjusted CSS breakpoint for mobile devices. |

Sign-off

| Tester Name | Lead UAT Analyst - SWTID-2026-5094 Team |
| --- | --- |
| Date | 03 October 2026 |
| Signature | [ Signed - Verified & Approved ] |

Notes:

Ensure that all test cases cover both positive and negative scenarios.

Encourage testers to provide detailed feedback, including any suggestions for improvement.

Bug tracking should include details such as severity, status, and steps to reproduce.

Obtain sign-off from both the project manager and product owner before proceeding with deployment.