STREAMLINING IT PROCUREMENT:

# AUTOMATING STANDARD LAPTOP ORDERS WITH FLOW DESIGNER

## Scrum Terminology

A Sprint is a fixed period or duration in which a team works to complete a specific set of tasks.

An Epic is a large task or project that is too big to complete in one sprint. It is divided into smaller tasks called Stories, which can be completed over multiple sprints.

A Story is a small task or requirement that forms part of an Epic.

A Story Point is a number that represents the amount of effort required to complete a story.

Story points are usually estimated using the Fibonacci series: 1, 2, 3, 5, 8.

- 1 – Very Easy Task

- 2 – Easy Task

- 3 – Moderate Task

- 5 – Difficult Task

- 8 – Very Difficult Task Story Point Scale

Story Points – 1, 2, 3, 5, 8

# SPRINT 1

## Laptop Procurement Request (Epic 1)

- Creating Laptop Request Form (USN1) – 2

- Capturing Employee Details (USN2) – 1

## Request Validation and Data Preparation (Epic 2)

- Validating Request Details (USN3) – 3

- Checking Standard Laptop Availability (USN4) – 3

- Creating Procurement Request Fields (USN5) – 3

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 3 = 12

# SPRINT 2

## Flow Designer Automation (Epic 3)

- Creating Flow Trigger (USN6) – 2

- Adding Approval Action (USN7) – 3

- Configuring Procurement Task Creation (USN8) – 3

- Sending Automated Notifications (USN9) – 2

## Laptop Order Processing (Epic 4)

- Creating Standard Laptop Order Workflow (USN10) – 5

- Testing and Validating the Flow (USN11) – 5

Total Story Points in Sprint 2

2 + 3 + 3 + 2 + 5 + 5 = 20

# TOTAL STORY POINTS

Sprint 1 = 12 Story Points

Sprint 2 = 20 Story Points

## Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints Total Story Points:

12 + 20 = 32

Number of Sprints:

2

Therefore,

Velocity = 32 / 2

## Velocity = 16 Story Points per Sprint

The team's velocity is 16 Story Points per Sprint.