# PROJECT PLANNING PHASE

Project Planning Template

## Product Backlog, Sprint Planning, Stories & Story Points

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-2230 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders With Flow Designer |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

## Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | Laptop Request | USN-1 | As an employee, I can submit a standard laptop request by entering my basic details and laptop requirements. | 2 | High | Jasmine R |
| Sprint1 | Laptop Request | USN-2 | As an employee, I can receive a confirmation notification after submitting a laptop request. | 1 | High | Dheensha Hasin B |
| Sprint1 | Request Validation | USN-3 | As an IT administrator, I can validate the | 2 | High | MONISHA A |

|  |  |  | employee's laptop request before processing it. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | Request Validation | USN-4 | As an IT administrator, I can check whether the requested standard laptop is available. | 2 | Medium | Jasmine R |
| Sprint2 | Flow Designer Automation | USN-5 | As an IT administrator, I can automatically trigger the procurement workflow when a valid laptop request is submitted. | 3 | High | Dheensha Hasin B |
| Sprint2 | Flow Designer Automation | USN-6 | As an IT manager, I can approve or reject a laptop procurement request through the automated approval flow. | 3 | High | MONISHA A |
| Sprint2 | Procurement Processing | USN-7 | As an IT procurement team member, I can receive an automatically created procurement task after approval. | 3 | High | Rathina Selvi R |
| Sprint2 | Notifications | USN-8 | As an employee, I can receive automatic updates about the status of my laptop request. | 2 | Medium | Jasmine R |
| Sprint3 | Laptop Order Management | USN-9 | As an IT procurement team member, I can track the standard laptop order from request to fulfillment. | 3 | High | Dheensha Hasin B |
| Sprint3 | Laptop Order Management | USN-10 | As an IT administrator, I can update the laptop order status after procurement and delivery. | 2 | Medium | Rathina Selvi R |
| Sprint3 | Testing & Validation | USN-11 | As an administrator, I can test the complete automated laptop procurement flow. | 3 | High | MONISHA A |
| Sprint4 | Dashboard & Reporting | USN-12 | As an IT manager, I can view laptop procurement requests and their current status on a dashboard. | 3 | Medium | Jasmine R |
| Sprint4 | Dashboard & Reporting | USN-13 | As an IT manager, I can monitor completed, pending, and rejected laptop requests. | 2 | Medium | Dheensha Hasin B |
| Sprint4 | Final Validation | USN-14 | As an administrator, I can validate the complete workflow and ensure that notifications and approvals work correctly. | 3 | High | MONISHA A |

## Sprint-wise Story Point Summary

Sprint 	Story Points

Sprint-1 	7

Sprint-2 	11

Sprint-3 	8

Sprint-4 	8

Total 	34

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | 7 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 7 | 10 Oct 2026 |
| Sprint2 | 11 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 11 | 17 Oct 2026 |
| Sprint3 | 8 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 8 | 24 Oct 2026 |
| Sprint4 | 8 | 6 Days | 26 Oct 2026 | 31 Oct 2026 | 8 | 31 Oct 2026 |

# Velocity

Velocity represents the amount of work, measured in story points, that a team completes during a sprint.

## Total Story Points

Sprint-1 = 7

Sprint-2 = 11

Sprint-3 = 8

Sprint-4 = 8

Total Story Points = 7 + 11 + 8 + 8 = 34

## Average Team Velocity

Average Velocity = Total Story Points Completed / Number of Sprints

Average Velocity = 34 / 4

Average Velocity = 8.5 Story Points per Sprint

Therefore, the team's average velocity is 8.5 Story Points per Sprint.

## Velocity per Day

Each sprint has a duration of 6 days.

Velocity per Day = 8.5 / 6

Velocity per Day ≈ 1.42 Story Points per Day

# Burndown Chart

A burndown chart is a graphical representation of the amount of work remaining versus time. It is commonly used in Agile and Scrum projects to monitor sprint progress.

For this project, the burndown chart can be used to track the remaining story points for automating standard laptop orders with Flow Designer.

## Overall Project Burndown Data

| Sprint | Starting Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Start | 34 | 0 | 34 |
| Sprint-1 | 34 | 7 | 27 |
| Sprint-2 | 27 | 11 | 16 |
| Sprint-3 | 16 | 8 | 8 |
| Sprint-4 | 8 | 8 | 0 |

The burndown chart should show a downward trend from 34 remaining story points to 0, indicating completion of the project.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

# Project Objective

The objective of this project is to streamline IT procurement by automating standard laptop orders using ServiceNow Flow Designer. The workflow reduces manual activities by automating request submission, validation, approval, procurement task creation, notifications, and order tracking.

# Expected Outcome

The completed system will provide an automated process for handling standard laptop requests. Employees can submit requests, managers can approve them, and the IT procurement team can process orders through an automated workflow.

The project aims to improve process consistency, request tracking, approval handling, and communication while reducing repetitive manual tasks.

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts